MINISTRY OF LANDS, HOUSING AND URBAN DEVELOPMENT

QUARTER ONE PERFORMANCE REPORT FOR FY 2026/2027

Department: …………………………………………

| PIAP output | Annual Output | Planned Q1 Target | Approved Q1 Budget (UGX) | Q1 Warrants (UGX) | Achieved Q1 physical performance | Amount spent (UGX) | Reasons for Variation |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Key Service Area: 140035 Land Information Management PIAP Output 06611101 Land Management and Valuation infrastructure enhanced | Capacity building for 50 Ministry staff to enhance their proficiency in navigating the UgNLIS and LAVMIS systems conducted | Capacity building for 12 Ministry staff to enhance their proficiency in navigating the UgNLIS and LAVMIS systems conducted |  |  | 25 Staff Trained on the UgNLIS and LaVMIS. | 36,250,000 |  |
|  | -MLHUD IT Strategic Plan developed | - ToRs for development of MLHUD IT strategic plan prepared |  |  | ToRs for development of MLHUD IT strategic plan have been developed and Procurement process Initiated. |  |  |
|  | -Microsoft 365 services for IT management services procured | N/A |  |  |  |  |  |
|  | -Redundant UgNLIS Links established in 10 MZOs | -Redundant UgNLIS Links established in 2 MZOs |  |  |  |  | Sufficient funds to support the establishment of the 2 Redundant links. |
|  | -UgNLIS Security Operational Center (SOC) established and linked to the system across all MZOs | -Technical specifications for the UgNLIS Security Operational Center (SOC) developed |  |  | ToRs for the UgNLIS Security Operational Center (SOC) have been prepared and Procurement Initiated. |  |  |
|  | - Customer Care service center improved and upgraded to support the Public on Land Services | Customer Service center requirements assessed |  |  | Requirements and specifications for the Customer Service Centre have been prepared and Procurement initiated. |  |  |
|  | - UgNLIS System upgrades tested and deployed in all MZOs | - UgNLIS System upgrades tested and deployed in all MZOs |  | 228,000,640 | Tors Prepared and Approved, Procurement Initiated for IGN- FI | 0 |  |
|  | Routine maintenance of the MZOs IT infrastructure and UgNLIS system undertaken. | Routine maintenance of the MZOs IT infrastructure and UgNLIS system undertaken. |  | 100,000,000 | Routine maintenance performed in the selected MZOs for Printers, Scanners, Servers among others - Wakiso - Workstation UPS Installation - Kampala - Technical Support, Scanner and Computer Maintenances - Luwero, - Workstation UPS Installation - Mpigi, - Workstation UPS Installation and other IT technical support. - Masaka, - Workstation UPS Installation and access Switch Installation - Masindi, - Workstation UPS Installation - Mityana, - IT technical Support - Jinja - IT technical Support. Tororo, - Workstation UPS Installation. Mbale, - IT technical Support, installations and updates - Soroti, - Workstation UPS Installation and IT upgrades - Lira - IT technical Support, installations and updates | 228,000,640 |  |
|  | 20 staff trained and certified in IT courses i.e., ITIL/COBIT | 5 staff trained and certified in IT courses i.e., ITIL/COBIT |  | 37,500,000 |  | 28,100,000 |  |
|  | MLHUD IT Risk management framework developed | -ToRs for development of MLHUD IT Risk Management framework prepared |  |  | ToRs for development of MLHUD IT Risk Management framework have been developed and the Procurement initiated on egp. |  |  |
|  | -UgNLIS Connectivity to Uganda Telecommunications Company Limited paid | UgNLIS Connectivity to Uganda Telecommunications Company Limited paid |  | 365,500,000 | UeTEL Payment Processed and paid. | 368,600,877 |  |
|  | -Network Infrastructure upgraded to support UgNLIS service availability | Terms of Reference developed |  |  |  |  |  |
|  | -Automatic Voltage Regulator procured to protect UgNLIS equipment | N/A |  |  | N/A |  |  |
|  | - UgNLIS SMS alerts/ Notifications procured | - UgNLIS SMS alerts/ Notifications procured |  |  | Payment for SMS notifications is in process. |  |  |
| PIAP Output 06611102 Land Surveys and registration programs implemented | 22 MZOs monitored and provided with technical support. | Technical/system Support to 22 MZOs provided |  | 76,000,000 | Performance of the UgNLIS monitored in selected MZOs of Gulu, Lira, Soroti, Arua, Mukono, Kabale, Jinja, Wakiso, and technical support Provided | 60,624,580 |  |
|  | Performance review workshop for 60 IT staff (NLIC and MZOs) to strengthen capacity on merging technologies including blockchain and enhance delivery of ICT services conducted. | N/A |  |  |  |  |  |
|  | -Production of 40,000 Titles supported Processing of 20,000 Certificates of Customary Ownership (CCOs) supported. | -Production of 10,000 Titles supported Processing of 5,000 Certificates of Customary Ownership (CCOs) supported. |  |  | Production of 40,063 titles supported Processing of 10,800 Certificates of Customary Ownership (CCOs) supported. - 4,800 Kabale MZO – UN-Habitat (CCOs) - 2,000 – UN- Habitat Tororo -(CCOs) - 4,000 - Cordaid (CCOs)- (Jinja, Mbale, Fort portal, Lira, Kabale) |  |  |
|  | Total |  | 1,925,501 | 990,500,640 |  |  |  |

Name:										Signature:					Date:

Head of Department/Project Coordinator/MZO Head

Attach signed departmental minutes